Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Field | Details |
| --- | --- |
| Date | 28 September 2026 |
| Team ID | SWTID-2026-4815 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | UI Policy - High Impact Control | USN-1 | As an admin, I can create a UI Policy 'High Impact Control' on Incident with condition Impact = High | 2 | High | Kabilesh R |
| Sprint-1 | UI Policy - High Impact Control | USN-2 | As an admin, I can enable Reverse if False so the policy auto-reverts | 1 | High | Manikandan M |
| Sprint-1 | UI Policy Action - Urgency | USN-3 | As an admin, I can add UI Policy Actions to make Assignment group mandatory and Urgency read-only | 2 | High | Navajeevan N |
| Sprint-1 | Client Script - onChange | USN-4 | As an agent, I want Urgency to auto-set to High when I set Impact to High | 3 | High | Nithish Kumar S |
| Sprint-2 | Client Script - onSubmit | USN-5 | As an agent, I want to be blocked from saving a High Impact incident without Assigned To | 3 | High | Nithiyananth S |
| Sprint-2 | Client Script - onCellEdit | USN-6 | As an agent, I want State edits from the list view to be blocked | 3 | Medium | Kabilesh R |
| Sprint-2 | Testing | USN-7 | As a tester, I want to verify mandatory enforcement of Assigned To (Activity 1) | 1 | High | Manikandan M |
| Sprint-2 | Testing | USN-8 | As a tester, I want to verify successful save once Assigned To is filled (Activity 2) | 1 | High | Navajeevan N |
| Sprint-2 | Testing | USN-9 | As a tester, I want to verify reverse condition behavior on Impact change (Activity 3) | 2 | Medium | Nithish Kumar S |
| Sprint-2 | Testing | USN-10 | As a tester, I want to verify State list-edit blocking (Activity 4) | 2 | Medium | Nithiyananth S |
| Sprint-2 | Testing | USN-11 | As a tester, I want to verify form-based State update works (Activity 5) | 1 | Medium | Kabilesh R |

Story Point Calculation:

- Sprint 1 = 2+1+2+3 = 8

- Sprint 2 = 3+3+1+1+2+2+1 = 13

- Total Story Points = 8+13 = 21

- Velocity = Total Story Points / No. of Sprints = 21/2 = 10.5 (approx 11 Story Points per Sprint)

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 01 Sep 2026 | 06 Sep 2026 | 8 | 06 Sep 2026 |
| Sprint-2 | 13 | 6 Days | 08 Sep 2026 | 13 Sep 2026 | 13 | 13 Sep 2026 |

Velocity:

AV = Total Story Points / No. of Sprints = 21 / 2 = 10.5 Story Points per Sprint

Burndown Chart:

X-axis represents Days (Day 1 to Day 6 per sprint), Y-axis represents Remaining Story Points. The line trends from the total points (8 for Sprint-1, 13 for Sprint-2) down to 0 as tasks (UI Policy setup, Client Scripts for Urgency/Assigned To/State, Testing activities) are completed daily, showing steady progress in both sprints.